# Request for Quote (RFQ)

Generic Qt Demo for embedded partner re-use

CONFIDENTIAL

TABLE OF CONTENTS

1.	INTRODUCTION	3

2.	RATIONALE	3

3.	TIME SCHEDULE OF THE RFQ PROCESS	3

4.	SCOPE OF WORK	3

4.1	Project logistics, requirements and issue tracking	3

4.2	Qt framework versions used in this project	3

4.3	Demo mode	3

4.4	Presented UI’S and link to Qt business verticals	4

4.5	Target resolution and screen size	4

4.6	Target hardware boards	4

4.7	Operating system	4

4.8	Editability and customization by partners	4

4.9	IPR and Licensing of the Demo application	4

4.10	Other Key requirements	4

5.	CONTENTS OF THE RFQ RESPONSE	5

APPENDIX	5

Background - the qt company Overview	5

# INTRODUCTION

This document is the RFQ asking for quote and effort estimates to create a generic Qt Demo or demo’s to be re-used by partners on their events. The Demo is combined from existing demos and it needs to have a demo mode and manual use mode.

All the contents of this RFQ are confidential.

The Qt Company may send this document to potential suppliers to evaluate engineering partnership.

This RFQ does not bind The Qt Company to purchase any goods or services from the potential suppliers.

The Qt Company will not pay any costs of the potential suppliers participating in this RFQ process.

# RATIONALE

Partners, typically embedded hardware vendors, often demonstrate their hardware capabilities with a Qt sample applications. The presentation may be standalone without manual interaction, with manual interaction or both. There is a need for the application to attarct attention of by pasers as well as present the capabilities of the given hardware, less so of Qt itself.

The existing sample and demo applications available for Qt partners have a poor fit for these use cases.

# TIME SCHEDULE OF THE RFQ PROCESS

The intent is to have first version of the Demo application available for partners in Embedded World, thus they will need the application by end of January 2019.

The final Demo application will be made part of Qt Examples, working assumption should be 1H 2019 release of Qt Creator 4.9.0.

# SCOPE OF WORK

## Project logistics, requirements and issue tracking

The supplier is expected to have access to and experience with basic collaboration tools (e.g. Microsoft Office and Skype for Business) without additional costs.

We will use a Epic https://bugreports.qt.io/browse/QTBUG-72563 inThe Qt Company JIRA for detailed requirements and issue tracking. In other words all tickets, requirements and bugs are mapped under Epic QTBUG-72563.

Other details are negotiated and agreed upon creating actual subcontracting agreement for this work.

## Qt framework versions used in this project

Supplier should use Qt 5.12 LTS latest public releases for this project.

## Demo mode

The Demo application needs a demo mode that keeps the screen alive with motion and actions; automatically rotate the UI between key screens as if someone was using the demo. The enter and exit of the demo mode must be automatic, if the device is not manipulated by a user withnin 90 seconds the application will enter demo mode, and if a user is manipulating the device the application will exist the demo mode and return to start sreen.

## Presented UI’S and link to Qt business verticals

The Demo application UI should present key Qt use cases under automotive, industrial automation, home automation and white appliances as well as medical / healthcare solutions. The Qt Company has a wide variety of demo applications separately on each area and the those UI’s can be re-used for this demo purpose.

The Boot-to-Qt default demo launcher and demo’s within it can be reused for suitable parts. A possible apprach is to add the demo mode in to the B2Qt demo launcher itself. This could be done as a setting under the app.

The Demo needs to present also Qt Design Studio. Suggest using the Qt Design Studio splash screen for this.

The Demo needs to show ‘Built with Qt’ in automatic Demo mode once in every rotation. The Demo can also show vendor logo and credits.

We assume that the biggest task will be in making the UI’s resolution agnostic and knitting them together in a seamless single application for fluent transitions and logical navigation.

## Target resolution and screen size

The application needs to implemented in an aspect ratio and resolution agnostic way so that it can be run on a small VGA diplay as well as on a Full HD (1080p) display, in both portrait and landscape mode. Most common display is a 7” WVGA 800x480.

## Target hardware boards

The demo application needs to run on the below hardwares

- Intel NUC (if more precise needed use NUC6CAYH)

- NXP iMX7 Solo

- NXP iMX8 Max

- Toradex Colibri iMX6 ULL

## Operating system

We will use Yocto based Embedded Linux supported by Qt 5.12 LTS.

## Editability and customization by partners

Partners using the application will have desires to edit and customize the application, e.g. for adding or removing branding, changing color scema or adding or removing a particulat part of the Demo application. Therefore the application will need good quality code commenting and possibly also documentation for these purposes.

## IPR and Licensing of the Demo application

All generated IPR will belong to The Qt Company unless otherwise stated in pre-existing and reused code.

The final Demo application will be under LGPLv3.

## Other Key requirements

Defined under https://bugreports.qt.io/browse/QTBUG-72563

# CONTENTS OF THE RFQ RESPONSE

Supplier recommended changes to the requirements

Timeline

Prices

The RFQ response should be sent by email to santtu.ahonen@qt.io

APPENDIX

Background - the qt company Overview

The Qt Company is responsible for Qt product development, commercialization and licensing under commercial and open-source licenses. Used by over million developers worldwide, Qt is a C++ based framework of libraries and tools that enables the development of powerful, interactive and cross-platform applications and devices. Qt’s support for multiple desktop, embedded and mobile operating systems allows developers to save significant time related to the application and device development by simply reusing one code.  Industry leaders such as Navico, ABB, Pitney Bowes, Thales, Michelin, Magneti Marelli and Sennheiser power their products with Qt for their in-vehicle devices, industrial automation applications, and mission-critical systems.  The Qt Company operates in China, Finland, Germany, Japan, Korea, Norway, Russia and USA. The future is written with Qt. To learn more visit http://qt.io.

Today, Qt is ported on a multitude of CPU architecture hardware and operating systems, lowest being i.MX7 and i.MX6ULL based boards with 8MB RAM and Yocto based Embedded Linux or an RTOS (Integrity, QNX).